Milestone 1

- Aim :

- Focus on Project and User Management.

- Objectives :

1. Backend –

  User Service & Security

- Integration of Keycloak for Identity and Access Management (IAM).

- User Registration and Login.

- Implement Role-Based Access Control (RBAC) supporting 5 explicit roles: Admin, Project Manager, Developer, Tester, and DevOps Engineer.

  Project Service

- Create REST APIs for Project Creation

- Implement Team Management logic to group users into functional teams

- Build endpoints for Team Assignment to link a specific team to a project.

  Sprint & Milestone Setup

- Create basic backend models and endpoints to handle Sprint Planning initialization.

2.Frontend –

- Metrics Components: Display three high-level operational counts at the top:

  - Active Projects running.

  - Registered Users in the platform.

  - Active Teams configured.

- Action Controls: Add three functional interactive elements or forms to trigger the backend APIs:

  - [Create Project]

  - [Assign Team]

  - [Plan Sprint]

- Information Display Panel: Render a clear read-only layout detailing the project status, assigned user breakdown (e.g., 5 Devs, 3 Testers), security configuration, active sprint task counts, and the milestone due date.

### 3. Required Deliverables for Validation

To successfully pass Milestone 1, demonstration the following exact functionalities

- User Registration Screen: A working form to add new users to the platform.

- RBAC Enforcement: Proof that unauthorized roles are restricted from restricted actions.

- Project Creation & Team Assignment: Successful creation of a project entity and seamless mapping of a technical team to it.

- Sprint Planning & Milestone Tracking: Demonstration of creating a foundational sprint cycle with a targeted release deadline.

- Tech Stack :

| Architecture Layer | Technology | Purpose in Milestone 1 |
| --- | --- | --- |
| Frontend | Angular 20 (or React) | Building the primary "RBAC & Team Setup" Dashboard, metrics, and action controls. |
| Backend Framework | Java 25, Spring Boot 4 | Developing the core REST APIs for the User Service and Project Service. |
| Security (IAM) | Keycloak | Handling user registration, login authentication, and enforcing the five RBAC roles. |
| Database | PostgreSQL | Storing the core system entities (Users, Projects, Teams) and handling object-relational mapping. |

- Roles :

1.Frontend (Namita and Sanika)–

  The Dashboard: Build the main "RBAC & Team Setup" UI displaying active projects, users, and teams.

  Forms & Actions: Implement the interfaces for user registration, project creation, team assignment, and sprint planning.

  API Integration: Connect the frontend to the endpoints built by the backend team and ensure the RBAC validation screens properly reflect user permissions.

2.Backend (Neha and Jashanpreet)–

  Database Design: Set up the PostgreSQL tables and handle the object-relational mapping for the User, Project, and Sprint entities.

  Project & Sprint Services: Build the REST APIs for creating projects, assigning teams, and initializing sprint tracking.

  Code Quality: Act as the gatekeepers for the backend repository, ensuring the final codebase is clean and that exploratory comments are removed from code snippets for the final implementation.

3.Other(Marri and Shalini) –

  Domain Models: Write the pure Java 25 classes (UUIDs, Enums, Strings) for the core entities outlined in the class diagrams.

  Keycloak IAM: Task them with the backend Keycloak integration for user registration and login. They can focus on the Java SDK/logic required to communicate with the identity provider.

  RBAC Logic: Have them write the core Java logic that enforces the five user roles (Admin, PM, Dev, Tester, DevOps)